**DIGH 402:**

March 11 - Design Brief

March 18 - One-pager (incl. wireframe??)

April 22 - Showcase

April 29 - Final Projects Due

**HCI:**

April 24 - Final Project Presentations

May 3 - Reflection Papers and Final Project Due

|  |  |  |  |
| --- | --- | --- | --- |
| **WEEK** | **DUE** | **IN-CLASS** | **BY NEXT CLASS** |
| 9 (Mar 11) | Design Brief | ~this~ | - Send survey  - One-pager (refine)  - Make wireframe  - “What design decisions will you need to make?” |
| 10 (Mar 18) | One-pager + rough wireframe | Establish GitHub infrastructure (incl. transfer dev log) | - [Read this](https://www.oreilly.com/library/view/data-mining-and/9781118998236/c01.xhtml)  - Python baby  - Familiarize selves with CPS data |
| 11 (Mar 25) |  | Play w/ [React Native](https://www.youtube.com/watch?v=frvXANSaSec) (tutorial)+ CPS data | - Contact CTU for potential dataset [Ericka will have templates by next class]  - [React Native video](https://www.youtube.com/watch?v=frvXANSaSec) (<<) and [“Getting Started” tutorial on website](https://facebook.github.io/react-native/docs/getting-started) |
| 12 (Apr 1) | **Apr 3:** Keep working with React Native | - Review possibilities/goals for React Native  - Decide prototype software  - Clarify game-plan for deliverables (review final project guidelines for both classes) | --add to wireframes [Wed]  --Mission statement and accessibility statement (Ericka)  - Usability testing script (Caroline) |
| 13 (Apr 8) |  | Work on prototype  Start playing with code | - Finish prototype  - Usability testing  - Adapt prototype  - Make usability testing spreadsheet look nice :) :) |
| 14 (Apr 15) | **Apr 15:** Finish prototype  Finish code [2 functions] | Reconnect product to original theory; refine public-facing GitHub (incl. survey results)  Usability testing??  - Paper for Margaret’s class?  - Remaining tasks: GitHub, refine prototype, React Native code, prep for presentations | - Prep for presentations  -more usability testing?  - Polish GitHub  - Prep presentation materials |
| 15 (Apr 22) | **Apr 22:** DIGH Showcase  **Apr 24:** HCI Presentation | Showcase! | - Final project + paper |
| 16 (Apr 29) | **Apr 29:** Final DIGH project  **May 3:** Final HCI Project + Paper |  |  |